|  |  |
| --- | --- |
| Project Status Report | Overall Status: **On Track** |

# Project Name: Not Mobile Ready

January 24, 2017

|  |  |
| --- | --- |
| Status Code Legend |  |
| * Done | * To be done |
| * On Process | * Urgent to be done |

|  |  |
| --- | --- |
| The project is On Track after migration of web base code to JAVA |  |
| 1.Optimization of Java Thread app  2.Free define domain to be queried  3.Allready queried url not to queried again  4.settings for time out is already implemented table is added to the db  5. settings for read out is already implemented table is added to the db  6. Not mobile ready web app is already up and running. | * 1. The java app is w/ separate thread as per sir al suggestion. * 2. Free define domain add to DB * 3. Rehash querying already resolve * 4,5,6 setting set on the DB |
| 1. Bug fixing on the counter queried vs to be queried. | * Working on progress |
| 1. Migration of settings from db to config file 2. Display of db stat on console 3. Console Command base for App manipulation | * To be done * To be done * To be done |
| 1. Check for Quota Increase On Google API 2. Check Bing Mobile friendly checker on Azure service for other option | * 5. This is need to be done in order to scale faster * 6. Other option for contingency |

## Verified & Certified By:

## Al Ebnereza

## Client Project Manager

## Prepared By:

## JOHN MARION GREFALDO

## Client System Developer